Name : Darshit Thesiya

SJSU ID : 011424647

‘Build Integrity In’ as XP value
- During last week, following points are noted from team efforts:
- Last Thursday, we had a meeting about work distribution and implementation details.
- Every team member picked up different UML diagrams to model the project structure.
- Learned differences between Prim’s and Kruskal’s algorithms and decided to go on with Prim’s.
- Discussed ideas about entities, interactions between entities and images to represent those entities on the game board.
- Started working on wireframes for easier understanding at implementation time.
- Started searching some audio files to use them on some user input events.
- Explored a few different minimal spanning trees to build multiple game worlds.
- Discussed about putting hints/suggestions with user interactions to make it easier to understand for the user/player.
- Discussed about designing scoring mechanism.
- All of us decided to start developing smaller pieces of project in order to get started and plug them later.

In next week, all of us will be developing different modules of the project which will be integrated later to build entire project. Along with the development, we will keep meeting to discuss doubts and problems with implementation.