Name : Darshit Thesiya

SJSU ID : 011424647

‘Build Integrity In’ as XP value:
- During last week, following points are noted from team efforts:
- Last week, the team met to start working on multiplayer feature.
- Started working on designing server module to manage multiple scores.
- Introduced instruction screen and integrated it with a working model.
- Started working on winning/loosing situation and all world transitions related to that.
- Started to explore design patterns to pick one for each member and implement it with the project.
- Introduced a demo timer for the player to finish the game within given time.
- Designing different worlds to present as different levels to the players.

In next week, all of us will be designing synchronization of two sessions of different players playing on different machines. Along with the development, we will also keep out scrum burndown chart updated. Also we will keep meeting to discuss and solve design and implementation problems.